Website Development Agreement

Insurance Verification Platform

Between:
Developer: Ryan - Head-Start Web Development
Client: Nigel Broderick
Date: April 6, 2026

1. Project Summary

Development of a web-based insurance verification platform enabling homeowners to verify trader insurance status. The platform will include:

- Insurance policy tracking and expiry monitoring

- Secure payment platform

- Automated email alerts (90/60/30 day warnings)

- Business category directory (alphabetical listing)

- Dual search functionality (name+address and name-only)

- Address verification workflow for admins

- Member portal and admin dashboard

- Grace period system (7-10 days post-expiry)

- Database migration

- Hosting deployment and email integration

2. Services Provided

The Developer will provide the following services:

Core Development:

- Insurance tracking system with automated expiry alerts

- Business category management and public directory

- Dual search functionality (name+address / name-only dropdown)

- Address verification workflow (ID + utility bill)

- Admin dashboard for policy management

- Member portal enhancements

- Database setup and migration

- Hosting deployment

- Resend email service integration

- Stripe payment integration (existing code verification)

- Basic SEO implementation (meta tags, sitemap, mobile optimization)

- Responsive/mobile-friendly design

Included Services:
Basic SEO setup (meta tags, sitemap, mobile responsive)

Hosting setup (Railway.app)
Email service setup (Resend)
30 days post-launch bug fixes

NOT Included (Optional Add-ons - quoted separately):
Advanced SEO services (ongoing optimization)
SMS notifications
Mobile apps
Advanced analytics
Ongoing maintenance beyond 30 days

3. Timeline

- Project start date: Week of April 7, 2026

- Phase 1 - Insurance Tracking: Weeks 1-3

- Phase 2 - Categories & Directory: Weeks 3-5

- Phase 3 - Search & Verification: Weeks 4-6

- Phase 4 - Deployment & Testing: Weeks 6-7

- Estimated completion date: End of May 2026

- Launch ready: Early June 2026

Weekly check-ins: To be agreed

Delays caused by late content, feedback, or approvals from the Client may extend the timeline.

4. Payment Terms

- Total project fee: £2,500

- Deposit (50%): £1,250 (due before start)

- Final payment (50%): £1,250 (due upon completion and before site handover)

Payments to be made via Bank Transfer.

Ongoing Costs (Client responsibility after launch):

- Hosting: ~£10/month

- Resend email service: ~£20/month

- Stripe transaction fees: 1.5% + 20p per transaction

5. Revisions

- Three rounds of revisions are included during active development phases

- 30 days post-launch bug fixes included

- Any additional changes or features beyond agreed scope may be charged at £35/hour or quoted separately

6. Client Responsibilities

The Client agrees to provide:

- Business logo and branding assets

- Content for public-facing pages (terms, privacy policy, about page)

- Insurance document requirements and policy types to track

- Timely feedback on design and functionality

- Access to domain for deployment (if applicable)

- Test insurance documents for verification workflow testing

- Availability for weekly Tuesday check-ins

7. Ownership & Rights

- Once full payment is received, the Client owns the final website/platform and all associated code and assets

- The Developer retains the right to showcase the project in their portfolio (with Client's permission)

- Third-party services (Stripe, Resend, Railway) remain subject to their respective terms of service

8. Termination

Either party may terminate the agreement with written notice.

If terminated by the Client before completion:

- The deposit is non-refundable

- Work completed up to that point will be billed accordingly at £35/hour

- The Client will receive all completed work and code

If terminated by the Developer:

- Deposit will be refunded minus work completed at £35/hour

- The Client will receive all work completed to date

9. Liability

The Developer is not liable for:

- Content provided by the Client

- Railway.app hosting outages, downtime, or infrastructure failures

- Resend email service disruptions or delivery issues

- Stripe payment processing issues or transaction disputes

- Data loss caused by third-party infrastructure failures (Railway, Neon, etc.)

- DDoS attacks or security breaches outside of reasonable security practices

- Insurance policy accuracy or verification validity (Client responsible for admin verification process)

- Damages due to misuse or unauthorized third-party changes after handover

The Developer will implement reasonable security measures but cannot guarantee absolute security from external attacks.

10. Warranty Period

The Developer provides:

- 30 days of bug fixes post-launch for issues present in delivered code

- Support for deployment-related issues during the 30-day period

- Does not cover: new feature requests, third-party service changes, or changes to requirements

After 30 days, ongoing support can be arranged separately at £35/hour.

11. Additional Terms

Confidentiality: Both parties agree to keep sensitive business information confidential.

Communication: Primary communication via email/phone with weekly check-ins.

Third-Party Services Setup:

- Client will create accounts with Railway, Resend, and Stripe using their own email and payment information

- Developer will be granted temporary admin/collaborator access to configure and deploy services

- Client is responsible for ongoing subscription costs and billing

- Developer will provide guidance during account setup process

- Client retains full ownership and control of all service accounts

- Access credentials will be securely shared during development and revoked after handover if requested

Development Environment: Developer may use personal test accounts for development/staging purposes at no cost to Client.

Future Enhancements: Optional features (SMS, mobile apps, advanced analytics) to be quoted separately if requested.

12. Agreement

By signing below, both parties agree to the terms of this Website Development Agreement.

Developer Signature:

Name: Ryan - Head-Start Web Development
Date: 06/04/2026

Client Signature: ___________________________
Name: Nigel Broderick
Business: 
Date: _______________